## Slide 1: Testing and go-live

## Slide 2: Agenda
  Solution Architect’s role with testing and go live
  Planning for testing
  Planning for go live
Notes: Proper testing is important to help ensure the project's success. The solution architect plays a key role in ensuring a project is properly tested.
Timing: This learning path takes 30 minutes

## Slide 3: Microsoft Learn module
Solution Architect series: Testing and go-live
https://learn.microsoft.com/training/modules/project-test-process/
Notes: Link to student courseware on Learn
Solution Architect series: Testing and go-live
https://learn.microsoft.com/training/modules/project-test-process/

## Slide 4: Solution Architect role with testing and going live
Ensuring you don’t disengage after the solution is architected, you need to stay involved until the end to ensure success
Help educate the testing team on the solution architecture to ensure they adequately test
Triage complex problems that arise during testing, dry runs and after go live
Participate with the go live team in planning and executing the go live strategy

## Slide 5: Testing
Proper testing is important to help ensure project success
Solution Architect is typically one of the people who knows best how the solution works and can guide the test team for how to test it
Testing must be an ongoing effort from the first component built until go live – it can’t be a one-time big exercise

## Slide 6: What are the different types of testing we should do and why?
Notes: Classroom discussion
Answers on following slide

## Slide 7: Common types of tests
Unit Tests – these are performed by the app builder or code developer
Functional Tests - verify implementation meets requirements
Acceptance Tests – done by users to give formal approval
Regression Tests – tests non changed functions for regression
Integration Tests – verify everything works together including integrated 3rd party services
Performance Tests – verify with expected peak load
Migration Tests – practice data migration to ensure data quality
Disaster Recovery Tests – A DR plan is useless if it doesn’t work
Go Live Tests – dry runs of the complete go live process
Notes: We’ll cover unit and integration in more detail on the coming slides, don’t spend too much time here on those

## Slide 8: Unit testing
Everyone should check their own work before handing off
Manual testing can be done with all apps, business rules and plug-ins
Tests can be automated using Power Apps Test Studio and Visual Studio

## Slide 9: Integration testing
Need to help the test team understand how to test the integrated component
External services must be available for testing and sometimes require special preparation to ensure it’s not impacting real data
Having the ability to turn off integrations can help testing without invoking integration

## Slide 10: What should be performance tested?
Notes: Classroom discussion
Answers on following slide

## Slide 11: Performance testing
Identify potential hotspots
Make sure you know what peak volume might be and always plan for a little higher
Any contractual performance SLA must be tested to ensure compliance
Notes: Peak Volume now and future
Network traffic for offices – latency and bandwidth
Azure app insights

## Slide 12: Data Migration
Design high-level data migration strategy (direction, systems, tables, and columns)
Data migration approach and tools
Create sample data
Test data migration
Move configuration data across environments
Notes: Data is important when you are deploying Microsoft Power Platform solutions. Your users can't help customers when no data is in the system. Typically, when you are replacing another business application with a solution based on Microsoft Dataverse, some data is migrated into the new system during the deployment so that users can see relevant business data when they start using the application.
Don't underestimate the amount of effort that is required for data migration.
Data migration planning should take place immediately after the project has started. Data migration might identify data elements and business processes that have not been captured in the requirements analysis. It is crucial that these omissions are raised with the customer so that decisions regarding what to do with this newly identified data can be taken without jeopardizing the project.
https://learn.microsoft.com/en-us/training/modules/project-test-process/3-migrate-data
https://learn.microsoft.com/en-us/power-platform/admin/manage-configuration-data

## Slide 13: Building the deployment plan
Ensuring the sequence of events of go live are in place
Typically does not create the deployment plan but provides input and review
Always looking for risks, and having a plan B
You are often the first call when the customer is unhappy with the progress on deployment
Ensure the team is in place to support the deployment
Ensure a communication plan is in place
Notes: Depending on size of the project you might either own (on smaller) or larger working with dedicated planning team and you’re an advisor
Solution architect should either create a communication plan or ensure one is in place

## Slide 14: Navigating to go live
Resolve conflicts
Zero remaining issues is ideal, not likely
Solution Architect has to work with customer to guide towards a go live decision
Evaluate the impact of fixing an issue now vs. once live
Notes: Resolve conflicts - includes migration, interfaces, integration and automation

## Slide 15: What are common go live problems?
Notes: Classroom discussion
Answers on following slide

## Slide 16: Common go live problems
No plan for how to roll back if deploy goes bad
Not enough real-world testing
Customizations don’t really meet real users needs
Performance showstoppers with real user load
Migrated data is incorrect
Assumptions about end user workstation or network configurations are wrong

## Slide 17: Push to simplify the plans
  Look for places to streamline and simplify the plan
  For example, can you pre-deploy the mobile apps where needed
  Have you prioritized your data migration so the important data gets in first
  Have all users access a dummy production environment so you can workout any access issues early
Notes: Can you parallel run old system and new and slowly move users?
Can you deploy the mobile devices to users early?

## Slide 18: Automate the actual go live
Automation allows scripting and testing
Consider automating user, team and business unit creation when the numbers are large
Considering automating reference data creation, allows for it to easily be run in test too
Make sure automation is well tested

## Slide 19: Document the details
Hallway conversations are great, but people don’t remember later
Shortcuts taken with customer consent or suggestion need to be captured
Make sure it gets on the go live checklist if it’s critical to be done
Have a go live check list / timeline plan for go live

## Slide 20: If you are going to perform your own go live risk assessment what would you include?
Notes: Classroom discussion
Answers on following slide

## Slide 21: Perform your own risk assessment
Solution Architect knows the system better than anyone
Take a look at the system from top to bottom
What could break
What might not work as designed
What if the other system goes down
Do we have the proper deployment sequence
Plan for the worst, celebrate later when it doesn’t happen
Upfront time will pay off to prevent problems

## Slide 22: Dealing with problems
Solution Architect is often the first call
Triage, Isolate, Simplify the issue
Microsoft Power Platform tools can be your best friend to fix problems using its built-in features
Make sure to think through immediate impact as well as long term impact of mitigations

## Slide 23: Check your knowledge

## Slide 24: Check your knowledge
Testing and go-live
Learning Path 15
Use your PC or mobile device
Go to (insert polling app link of your choice)
Enter code: 123-45-678
Please participate
Which one?
A). None
B). A little
C). Lots
Notes: Microsoft Learning recommends using polling to be completed for every 7 – 10 slides and preferably at the end of each section. This helps break classes up and adds more interactivity especially for remote classes.
In order to promote interactivity, WWL suggests the use of Mentimeter, Kahoot or a similar polling technology. Please feel free to adjust this slide as needed and populate with the instructions based on the polling tool of your choice.
Learn note:
Learn has Knowledge checks individually through the Learn modules
https://learn.microsoft.com/en-gb/training/modules/project-test-process/5-check

## Slide 25: Check your knowledge
What is user acceptance testing used for?
To ensure that the system works as expected
To ensure that the system performs to the service-level agreement (SLA)
To validate existing historical data
To test the system after an update
Answer=A
Solution
Notes: User acceptance testing (UAT) is performed by users to ensure that the system works as expected in daily activities. UAT is critical to ensure go-live sign-out and acceptance of the new system.

## Slide 26: Check your knowledge
When should the deployment plan be prepared?
After development is complete
As soon as possible
During the go-live review
At the same time as the statement of work
Answer=B
Solution
Notes: The deployment plan should be started as early in the project as possible. The deployment plan is important because it helps guide toward a successful deployment.

## Slide 27: Summary
Too often testing and go live planning are left to the last minute and frequently understaffed
Solution Architect must champion the need for these efforts to start ASAP with the project
Solution Architect must also ensure they have the knowledge and guidance on the solution architecture to effectively plan and execute

## Slide 28: Feedback
Metrics That Matter
Notes: Provide feedback link to students

## Slide 29: Closing slide